AB1600 REPORT ON DEVELOPMENT IMPACT FEES

For Fiscal Year ended June 30, 2025


BACKGROUND

Cities and counties often charge fees on new development to fund public improvements, public amenities and public services.  For example, Traffic Mitigation Fees are used to fund transit facilities, streets, bike lanes and sidewalks.  These fees are commonly known as development impact fees (Developer Fees).  In 1989, the State Legislature passed Assembly Bill 1600 (AB1600) which added Section 66000, et seq., to the California Government Code.  The chapter sets forth a number of requirements that local agencies must follow if they are to collect fees from developers to defray the cost of the construction of public facilities related to development projects.  Government Code Sections 66000-66025 apply to developer fees established, increased or imposed on or after January 1, 1989, and generally sets forth four broad requirements:

1. A local jurisdiction must follow the process set forth in the bill and make certain determinations regarding the purpose and use of the fees and to establish a "nexus" or connection between a development project or class of project and the public improvement being financed with the fee.

2. The fee revenue must be segregated from the General Fund to prevent commingling of public improvement fees and the General Fund.

3. If a local jurisdiction has had possession of a developer fee for five years or more and has not committed that money to a project or actually spent that money, then it must make findings describing the continuing need for that money each fiscal year after the five years have expired.

4. If a local jurisdiction cannot make the findings required under paragraph 3, then the city or county must go through a refund procedure.

The Traffic Mitigation Fee, Sanitary Sewer Outlet Fee, Sanitary Sewer Connection Fee, Sanitary Sewer Conveyance Fee, Storm Drain Fee, Parks Mitigation Fee, Tasman East Specific Plan Infrastructure Impact Fee, Affordable Housing Fees, and Patrick Henry Drive Infrastructure Impact Fee that the City of Santa Clara (City) collects qualify as Development Impact Fees and therefore must comply with the above referenced Government Code Sections.  The amount of each of these development impact fees for fiscal year 2024-25 is reflected in the City’s Municipal Fee Schedule, previously adopted by the City Council.  The adopted City’s Municipal Fee Schedule for fiscal year 2024-25 is available at: https://www.santaclaraca.gov/home/showpublisheddocument/83567/638500888825330000. As required by law, these fees are segregated and accounted for as Special Revenue Funds.  Government Code Section 66001 requires the City to make available to the public certain information regarding these fees for each fund within 180 days after the end of each fiscal year.  Accordingly, the following report is presented to the City Council for review.

ANALYSIS

Utilizing the first in, first out (FIFO) accounting method – where the initial revenue received is the first expended, staff analyzed the year-end balances for the fiscal year 2024-25. This analysis is to identify any portion of the balances that had been outstanding for five or more years. In instances where a balance exceeded the five-year threshold, a thorough review of previously identified projects is initiated to assess whether any developer fees collected require refunding.
Many of the identified projects are already underway, and the City has appropriated funds for these projects as noted in the City’s FY2024-25 and 2025-26 Adopted Biennial Capital Improvement Program Budget. The publication can be found on the City’s website and is accessible at the following location:  https://www.santaclaraca.gov/home/showpublisheddocument/83797/638634795386670000. Exhibit A provides a detailed breakdown of the identification of every Capital Project where fees were utilized, along with the corresponding expenditure amounts for each project. This exhibit also specifies the total percentage of the Capital Project cost covered by these fees.
Traffic Mitigation Fee
The Traffic Mitigation Fee is levied to fund improvements or programs to mitigate City traffic impacts that result either directly or indirectly from development projects.  To determine the traffic mitigation fees the City conducts a Traffic Impact Fee Nexus study. The most recent report was approved by Council August 21, 2018. The basis of Santa Clara’s traffic mitigation fee, also more commonly known as a traffic impact fee, is the number of net new PM peak hour vehicle trips generated by new development. Those additional trips result in the traffic impacts the fee is intended to mitigate. The fee is calculated by dividing the total cost of the improvement projects in the Traffic Mitigation Program by the number of additional PM peak hour trips generated by new development, which results in a “per PM peak hour trip” fee amount. For simplicity of application, this fee is then converted to a fee per square foot, per hotel room, or per dwelling unit, based on the trip generation rates in the latest ITE Trip Generation Manual. The fee is automatically adjusted for inflation annually at the start of each fiscal year, based on the latest Engineering News Record Construction Cost Index. 
The following table summarizes the activity for the Traffic Mitigation Fee from fiscal year 2020-21 through fiscal year 2024-25.
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2023-24

(1)

2024-25

Beginning Balance 10,448,972 $  10,505,590 $      10,938,618 $  11,413,512 $  8,991,018 $ 

Developer Fees 728,208         978,860             1,092,092       (165,694)        414,853       

Interest Income 152,901         165,723             177,957         188,580         249,350       

Expenditures (824,491)        (711,555)            (795,155)        (2,445,380)     (4,939,039)   

Ending Balance 10,505,590 $  10,938,618 $      11,413,512 $  8,991,018 $    4,716,182 $ 

(1) The negative developer fees in FY23-24 is due to a $474,695 voluntary developer contribution received in 

December 2018 being reclassified out of the Traffic Mitigation Fund in FY23-24.															


During the fiscal year 2024-25, the City collected $414,853 in developer fees. The City earned $249,350 in interest, and expended $4,939,039 on various projects. The ending balance of the Traffic Impact Fees available at the end of fiscal year 2024-25 is $4,716,182 with $350,630 being held for over five years.  Exhibit A identifies the projects that will make use of all unspent fees held over five years. 
There is no impact on City resources since all qualified impact fees held by the City for over five years are either spent or committed, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000 and subsequent section. 
Sanitary Sewer Outlet Fee

The Sanitary Sewer Outlet Fee is collected from developers to construct public sanitary sewer facilities.    City Council passed Ordinance 1778 on December 3, 2002 which created the sanitary sewer outlet charge which is used for the acquisition, construction, reconstruction, maintenance, and operation of off-site sewerage facilities, and to repay principal and interest on bonds issued for the construction and reconstruction of such sewerage facilities. The fee shall automatically adjust for inflation annually at the start of each fiscal year, based on the latest Engineering News Record Construction Cost Index. 

The following table summarizes the activity for the Sanitary Sewer Outlet Fees from fiscal year 2020-21 through fiscal year 2024-25.
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Beginning Balance (1,288,884) $   (1,089,598) $  (669,142) $    131,522 $  130,907 $ 

Developer Fees 199,286          420,456         798,692        (3,133)       24,579      

Interest Income -                     -                   1,972           2,518        5,621       

Ending Balance (1,089,598) $   (669,142) $     131,522 $     130,907 $  161,107 $ 


In fiscal year 2024-25, the City collected $24,579 in developer fees. The City earned $5,621 in interest, and no project expenditures were incurred. The remaining balance of Sanitary Sewer Outlet Fees at the end of fiscal year 2024-25 is $161,107.
There is no impact on City resources since all qualified impact fees collected by the City have been spent, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000-66003.

Sanitary Sewer Connection Fee
The Sanitary Sewer Connection Fee was adopted to improve and expand the sewer collection system.    City Council passed Ordinance 1428 on August 25, 1981 which created the sanitary sewer connection fee which is charged whenever a property is initially connected or requires an addition of a new connection to the sanitary sewer system. The fee is charged based on type of dwelling unit for residential (single family, duplex, condominium, etc.) and non-residential which charges based on connection size. The fee shall automatically adjust for inflation annually at the start of each fiscal year, based on the latest Engineering News Record Construction Cost Index.
The following table summarizes activity for the Sanitary Sewer Connection Fee from fiscal year 2020-21 through fiscal year 2024-25.
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Beginning Balance (116,641,597) $  (114,296,942) $  (145,899,755) $  (154,958,451) $  (167,750,089) $ 

Developer Fees 1,007,031          1,389,253          2,610,881          307,449            545,586           

Expenditures (5,488,096)        (37,645,683)       (13,852,060)       (13,099,087)       (9,491,341)       

Refunded Expenditures 6,825,720          4,653,617          2,182,483          -                       1,383,137         

Ending Balance (114,296,942) $  (145,899,755) $  (154,958,451) $  (167,750,089) $  (175,312,707) $ 


In fiscal year 2024-25, the City collected $545,586 in developer fees and expended $9,491,341 on the San Jose/Santa Clara Regional Wastewater Facility construction project. A construction refund of $1,383,137 was received from the City of San Jose for a joint project. As of June 30, 2025, the accumulative deficit in Sanitary Sewer Connection Fee is negative $175,312,707. To address the deficit in the capital projects funded by Sanitary Sewer Connection Fees, transfers were made within the Sewer Enterprise Fund. 
There is no impact on City resources since all qualified impact fees held by the City have been spent, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000-66003.
Sanitary Sewer Conveyance Fee

The Sewer Conveyance Fee was approved by City Council in June 2007 and is intended to mitigate development impacts to the City’s sanitary sewer conveyance system resulting from increases in the sanitary sewer discharges. The amount of Sanitary Sewer Conveyance Fee is based directly on the potential sewer discharge volumes of the proposed land uses. The fee was based on a Sanitary Sewer Capacity Assessment Report 2006, and subsequent update in 2016. The basis of Santa Clara’s sewer conveyance fee is sewer flow rate generated by a new development. The fee is calculated by dividing the total cost of the capacity improvement projects in the Sanitary Sewer Master Plan or its predecessor reports by the total projected sanitary sewer flow rate generated by future developments, which results in a “per gallon per day (GPD)” fee amount. The per GPD fee multiplied by the estimated sanitary sewer flow rate (GPD) generated by a new development is the sanitary sewer conveyance fee for that development. 

The following table summarizes the activity for the Sanitary Sewer Conveyance Fees from fiscal year 2020-21 through fiscal year 2024-25.  
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Beginning Balance 38,232,186 $  39,419,207 $  44,853,964 $  54,098,272 $  55,815,618 $ 

Developer Fees 3,126,854       5,214,338       9,053,180       1,110,240       1,328,550      

Interest Income 559,621         720,262         811,032         1,090,180       2,048,922      

Expenditures (2,499,454)     (499,843)        (619,904)        (483,074)        (467,919)       

Ending Balance 39,419,207 $  44,853,964 $  54,098,272 $  55,815,618 $  58,725,171 $ 


The developer fees of $1,328,550 along with interest income of $2,048,922 were partly offset by expenditures of $467,919 in fiscal year 2024-25. The net change yielded a current balance of $58,725,171, out of which $28,877,229 has been held for over five years. Exhibit A outlines the projects that will make use of all unspent fees held over five years.
There is no impact on City resources since all qualified impact fees held by the City for over five years are either spent or committed, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000-66003.

Storm Drain Fee
The Storm Drain Fee is levied to mitigate City storm drainage that results either directly or indirectly from development projects. The Storm Drain Fee is codified in the Santa Clara City Code Section 17.15.220 Sanitary Sewer and Storm Drains and was created for the purpose of defraying the estimated costs of constructing planned drainage facilities for removal of surface and storm waters from local drainage areas. The fee is charged based on the amount of acreage being developed with a project. The fee shall automatically adjust for inflation annually at the start of each fiscal year, based on the latest Engineering News Record Construction Cost Index. 

The following table summarizes the activity for the Storm Drain Fees from fiscal year 2020-21 through fiscal year 2024-25.
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Beginning Balance 613,299 $  650,435 $  423,110 $  433,968 $  300,670 $ 

Developer Fees 27,903       33,450       4,352        6,119        1,869       

Interest Income 9,233        6,794        6,506        5,784        10,940      

Expenditures with Prior Year Adjustment -               (267,569)    -               (145,201)    -              

Ending Balance 650,435 $  423,110 $  433,968 $  300,670 $  313,479 $ 


In the fiscal year 2024-25, the City collected $1,869 in developer fees and earned $10,940 in interest. The accumulative amount of Storm Drain Fees available at the end of fiscal year 2024-25 is $313,479 with $173,718 being held for over five years.  Exhibit A identifies the projects that will make use of all unspent fees held over five years. 
There is no impact on City resources since all qualified impact fees held by the City for over five years are either spent or committed, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000-66003.
 Parks Mitigation Fee

The Parks Mitigation Fee was adopted in fiscal year 2014-15 and went into effect in fiscal year 2016-17.  Fees received can be used to acquire public parkland and/or make necessary park improvements according to the restrictions of the Mitigation Fee Act and help the City to address its park, recreation and open space needs. The City completed a Parks & Recreation Facilities Development Impact Fee Study in 2014 and in 2019 which were both reviewed and approved by the City Council after community and stakeholder public comment hearings.  These reports provide the necessary findings required by the Mitigation Fee Act and Quimby Act for the adoption of this fee by Council resolution contained in the Municipal Fee Schedule.  These reports provide facility cost and land acquisition cost data and analysis and describe the methodology for calculation of the fees.

The parks and recreation facilities fees use an existing inventory demand standard translated into facility costs per capita to determine new development’s fair share of planned facility costs. A cost standard provides a reasonable method for converting disparate types of facilities, in this case parkland and special use recreational facilities, into a single measure of demand (capital cost per capita). New residential development would fund the expansion of facilities at the same rate that existing residential development has provided facilities to date.  The City uses the existing ratio of developed parkland per 1,000 residents.  In 2010 the standard was 2.45 acres.  The current standard is 2.60 acres.  (Quimby Act allows a 3.0 acres/1,000 resident standard).
The calculation tables are provided in the in-Lieu Fee Resolution adopted by Council, posted on the City website and incorporated into the Municipal Fee Schedule.  Based on the date the resident developer’s project application is deemed complete, the total parkland due can be calculated, the developed parkland dedicated, and credits deducted for eligible on-site recreational amenities.
The following table summarizes the activity for the Parks Mitigation Fee from fiscal year 2020-21 through fiscal year 2024-25.
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Beginning Balance 10,771,523 $  8,937,718 $    20,682,234 $  45,670,527 $  43,767,479 $ 

Developer Fees 1,522,149       14,634,898     36,637,032     2,177,539      1,508,002     

Interest Income 110,320          124,450          577,716          852,739         1,468,464     

Expenditures (3,466,274)      (3,014,832)      (12,226,455)    (4,933,326)     (6,023,065)    

Ending Balance 8,937,718 $    20,682,234 $  45,670,527 $  43,767,479 $  40,720,880 $ 


During the fiscal year 2024-25, the City collected $1,508,002 in Parks Mitigation Fees, earned $1,468,464 in interest, and incurred expenditures of $6,023,065 on various projects.  The balance of the Parks Mitigation Fees as of June 30, 2025 is $40,720,880 with no fees being held for over five years. 
There is no impact on City resources since all qualified impact fees held by the City for over five years are either spent or committed, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000-66003.  
Tasman East Specific Plan Infrastructure Impact Fee

On November 13, 2018, the City Council adopted the Tasman East Specific Plan to guide the transition of an underutilized 45-acre industrial neighborhood east of the Great America Transit Center into a pedestrian-friendly, transit-oriented development, providing for the addition of 4,500 new residential units, 100,000 square feet of retail, and 10 acres of open space near transit and jobs. In coordination with developers within the specific plan area, the City established an Infrastructure Impact Fee for the specific plan area to create an equitable distribution of area-wide and common public infrastructure costs for all residential developments within the specific plan and to finance capital facility and infrastructure costs to serve these developments.
Ordinance No. 2026 Adding Subsection 17.15.350 to Chapter 15 of Title 17 of the Santa Clara City Code Regarding the Tasman East Specific Plan Infrastructure Impact Fee was adopted on November 17, 2020.
The following table summarizes the activity for the Tasman East Specific Plan Infrastructure Impact Fee from fiscal year 2020-21 through fiscal year 2024-25.
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Beginning Balance - $            (170,921) $     3,260,003 $   5,960,739 $    5,943,663 $   

Developer Fees -               3,465,453      4,411,858      335                -                

Interest Income -               5,896            75,296          118,993          217,682         

Expenditures (170,921)      (40,425)         (1,786,418)    (136,404)         (27,793)         

Ending Balance (170,921) $    3,260,003 $   5,960,739 $   5,943,663 $    6,133,552 $   


In the fiscal year 2024-25, the City did not receive developer fees, earned $217,682 in interest and incurred expenditure of $27,793 in project costs. The accumulative balance of the Tasman East Specific Plan Infrastructure Impact Fees at the end of fiscal year 2024-25 is $6,133,552 with no fees being held for over five years. 
There is no impact on City resources since all qualified impact fees collected by the City have been spent, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000-66003.

Affordable Housing Fee
The Affordable Housing Fee was adopted to mitigate the impacts of new market-rate housing development and non-residential development on the need for affordable housing, in addition to assisting in meeting the City’s share of the region’s housing need and implementing the goals, policies and actions specified in the Housing Element of the general plan. City Council passed Ordinance 1974 on December 5, 2017 which established the affordable housing fee applicable to residential and nonresidential projects and to encourage the development of rental housing and as well as smaller units that may be more affordable by design. The fees established are significantly lower than the amount needed to fully mitigate the impacts of the new for sale and rental resident projects and non-residential project on the need for affordable housing. The fees shall automatically adjust for inflation annually using the Engineering News Record McGraw-Hill Construction Weekly Building Index for San Francisco.
The following table summarizes the activity for the Affordable Housing Fee from fiscal year 2020-21 through fiscal year 2024-25.
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Beginning Balance - $            131,284 $     5,760,577 $   6,487,986 $  6,535,204 $   

Developer Fees 130,201        5,613,415     630,142         16,150         3,479,128      

Interest Income 1,083           15,878         97,267          31,068         394,430        

Expenditures -               -               -                -              -               

Ending Balance 131,284 $     5,760,577 $  6,487,986 $   6,535,204 $  10,408,762 $ 


On November 14, 2023, the City Council approved RTC 23-952, authorizing a $4,944,484 loan to Charities Housing Development Corporation of Santa Clara County to support the construction of 106 affordable housing units at 1601 Civic Center Drive. Accordingly, an internal transfer of $4,944,484 was made from Fund 565 to the City Affordable Housing Fund 165 to restrict funding for the development of Project #16506 - Civic Center Drive. However, at this time, the project has not yet commenced. As a result, the transfer reported in fiscal year 2023-24 has been restated to zero and the catch-up interest related to the restated amount has been reflected in interest income in fiscal year 2024-25. During the fiscal year 2024-25, the City collected $3,479,128 in developer fees and earned $394,430 in interest.  The accumulative balance of Affordable Housing Fees as of June 30, 2025 is $10,408,762 with no fees being held for over five years.
There is no impact on City resources since all qualified impact fees collected by the City have been spent, thus eliminating the need to refund any fees to developers according to Government Code Sections 66000-66003.

Patrick Henry Drive Infrastructure Impact Fee
On March 22, 2022, the City Council adopted the Patrick Henry Drive Specific Plan (Specific Plan) to guide the transition of an underutilized 74-acre industrial neighborhood bounded by Mission College to the south, Great America Parkway to the east, the Hetch-Hetchy right-of-way to the north, and Calabazas Creek to the west into a pedestrian-friendly, transit-oriented neighborhood. The Specific Plan contemplates two unique land use scenarios related to proposed residential units and office uses. The Specific Plan also incorporates approximately 310,000 square feet of neighborhood-oriented convenience retail and up to 14 acres of open space which will include a diverse network of public parks, publicly accessible green infrastructure, and private recreational spaces.
Ordinance No. 2046 Adding Subsection 17.15.360 to Chapter 15 of Title 17 of the Santa Clara City Code Regarding the Patrick Henry Drive Specific Plan Infrastructure Impact Fee was adopted on March 22, 2022.

In the fiscal year 2024-25, no activities were conducted for this impact fee. 

PUBLIC NOTICE:  Public notification was achieved by posting the availability of the report 15 days prior to the meeting, as required by Government Code Section 66006(b)(2).

Attachments:


Exhibit A:  Summary of Development Impact Fees 
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Streets and Highways (Fund 123 & 533)

FY 2023-24 Ending Fund Balance 8,991,018 $     

Fees Collected 414,853           

Interest Earned 249,350           

Expenditures (4,939,039)       

FY 2024-25 Ending Fund Balance 4,716,182 $     

Funds Accumulated in Current and Last 5 Years 4,365,552 $     

Funds Held Longer than 5 Years 350,630 $        

Projects Programmed for Impact Fees 5,053,409 $     

Project 

# Description

Project Status/

Estimated 

Completion Year

Total Project 

Appropriation 

All Funding 

Sources

Funding 

Status

% Impact 

Fee Funded

Total Impact 

Fee 

Appropriation

Total Impact 

Fee 

Expenditures

Impact Fee 

Appropriation 

Remaining 

 FY 2024-25 

Impact Fee 

Expenditure 

1217 Traffic Signal Management Software Upgrade/Replacement 2025  $         3,372,871  100% 89%  $      3,000,942  $     2,479,068  $        521,874  $       346,877 

1218 Traffic Pre-Emptors 2025            1,445,259  100% 94%          1,358,104            647,831           710,273                    -   

1219 Traffic Signal Enhancements Ongoing            2,437,831  88% 61%          1,481,824            653,742           828,082             24,677 

1220 Pedestrian and Bicycle Enhancement Facilities Ongoing            1,560,196  100% 96%          1,495,196         1,383,560            111,636                    -   

1225 Santa Clara VTA - Congestion Management Program Ongoing               281,000  100% 100%            281,000             280,638                  362           280,638 

1232 Traffic Signal Interconnect Upgrade 2032            1,293,217  100% 100%          1,293,217            904,034           389,183            764,516 

1234 Transportation Modeling Update Ongoing               266,700  100% 94%            250,000             152,110             97,890               4,139 

1237 MCB/GAP Intersection Improvement Project 2025           12,988,606  100% 36%          4,735,309         4,735,309                     -          2,552,308 

1245 Benton Bike Lanes 2025            1,726,000  100% 14%            249,000             129,810           119,190                    -   

1246 Bassett and Laurelwood Bicycle Lanes 2025            1,428,058  52% 29%            410,000             318,001             91,999           318,001 

1251 HAWK Beacon on Scott and Harrison 2025               750,000  100% 100%            750,000             492,292           257,708               3,980 

1259 Monroe Los Padres Traffic Signal Modification 2025            1,180,000  100% 11%            127,856              10,722           117,134               2,832 

1261 Santa Clara School Access Improvements 2025            2,471,000  100% 54%          1,325,000         1,127,511            197,489           (84,122)

1272 TDA21 Bicycle Facilities Upgrade 2025               131,410  100% 28%              37,356              36,717                  639                    -   

1274 Lafayette St Class IV Bike Lanes 2026               600,000  86% 3%              20,000                   297              19,703                    -   

1275 De La Cruz Boulevard Class IV Bikeway Study 2025               250,083  100% 44%            110,083              87,338             22,745             34,432 

1276 Monroe Street Class II Buffered Bike Lane Study 2025               263,700  100% 47%            123,700              98,911             24,789               8,799 

1277 Walsh Avenue Class IV Bikeway Study 2025               301,708  100% 42%            126,708              94,150             32,558             10,372 

1280 MCB Class IV Bike Lanes  2025                 65,000  100% 83%              53,877                3,694              50,183               3,694 

1282 Traffic Impact Fee Nexus Study Update 2026               300,000  100% 100%            300,000              19,000           281,000                    -   

1283 Steven Creek Boulevard Vision Study 2025               100,296  100% 100%            100,296              98,935               1,361             98,935 

1285 Pruneridge Avenue Signal Timing 2025            1,000,000  95% 92%            915,030              10,689           904,341             10,689 

1376 Safe Route to School Ongoing            1,309,157  84% 8%            102,653              28,660             73,993             22,934 

1386 Santa Clara Citywide ITS Project 2 2025            1,304,198  100% 62%            804,198             604,921           199,277            535,338 

Totals  $       36,826,290 

19,451,349 $      14,397,940 $    

 $     5,053,409  $    4,939,039 



Traffic Mitigation Fee (Fund 123 and 533)

Traffic Mitigation Fee

Since Inception Date Through June 30, 2025
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Sanitary Sewer Outlet Fee (Fund 594)

FY 2023-24 Ending Fund Balance 130,907 $         

Fees Collected (Refunded) 24,579              

Interest Earned 5,621                

FY 2024-25 Ending Fund Balance 161,107 $         

Funds Accumulated in Current and Last 5 Years 161,107 $         

Funds Held Longer than 5 Years - $                

Projects Programmed for Impact Fees - $                



Sanitary Sewer Outlet Fee (Fund 594)
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Sanitary Sewer Connection Fee (Fund 594)

FY 2023-24 Ending Fund Balance (167,750,089) $            

Fees Collected 545,586                       

Expenditures (8,108,204)                   

FY 2024-25 Ending Fund Balance (175,312,707) $            

Funds Accumulated in Current and Last 5 Years - $                           

Funds Held Longer than 5 Years - $                           

Projects Programmed for Impact Fees - $                           

Project 

# Description Project Status

Total Project 

Appropriation All 

Funding Sources

Funding 

Status

% Impact 

Fee 

Funded 

Total Impact Fee 

Appropriation

Total Impact Fee 

Expenditures

Impact Fee 

Appropriation 

Remaining 

(1)

 FY 2024-25 Impact 

Fee Expenditure 

1908

 S.J.- S.C. Regional Wastewater Facility   Ongoing   $               265,629,552  100% 37%  $          99,494,491   $             99,494,491   $                            -    $                  8,108,204 

Note (1)Amounts have been transferred within the Sewer Enterprise Operating Fund and Debt Service Fund to make up the negative balance for Capital Projects financed with AB1600 Development Fees

There were no interfund loans.



Sanitary Sewer Connection Fee (Fund 594)

Sanitary Sewer Connection Fee

Since Inception Date Through June 30, 2025
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Sanitary Sewer Conveyance Fee (Fund 594)

FY 2023-24 Ending Fund Balance 55,815,618 $     

Fees Collected 1,328,550         

Interest Earned 2,048,922         

Expenditures (467,919)           

FY 2024-25 Ending Fund Balance 58,725,171 $     

Funds Accumulated in Current and Last 5 Years 29,847,942 $     

Funds Held Longer than 5 Years 28,877,229 $     

Projects Programmed for Impact Fees 43,285,158 $     

Project 

# Description

Project 

Status

Total Project 

Appropriation 

All Funding 

Sources

Funding 

Status

% Impact 

Fee Funded 

Total Impact 

Fee 

Appropriation

Total Impact 

Fee 

Expenditures

Impact Fee 

Appropriation 

Remaining

 FY 2024-25 

Impact Fee 

Expenditure 

1909 Sanitary Sewer Capacity Improvements Ongoing  $   55,648,450  100% 100%  $   55,648,450  $   12,363,292   $    43,285,158  $        467,919 

1920 Sanitary Sewer Master Plan Update Ongoing         1,069,038  100% 100%           480,038            480,038                      -                      -   

Totals  $   56,717,488 

56,128,488 $     12,843,330 $    

 $    43,285,158  $        467,919 



Sanitary Sewer Conveyance Fee (Fund 594)

Sanitary Sewer Conveyance Fee

Since Inception Date Through June 30, 2025
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Storm Drain Fee (Fund 535)

FY 2023-24 Ending Fund Balance 300,670 $         

Fees Collected 1,869                

Interest Earned 10,940              

Expenditures Adjustment -                   

FY 2024-25 Ending Fund Balance 313,479 $         

Funds Accumulated in Current and Last 5 Years 139,761 $         

Funds Held Longer than 5 Years 173,718 $         

Projects Programmed for Impact Fees 302,630 $         

Project 

# Description Project Status

Total Project 

Appropriation 

All Funding 

Sources

Funding 

Status

% Impact 

Fee 

Funded

Total Impact 

Fee 

Appropriation

Total Impact 

Fee 

Expenditures

Impact Fee 

Appropriation 

Remaining

 FY 2024-25 

Impact Fee 

Expenditure 

1831 Miscellaneous Storm Drain Improvements  Ongoing   $        466,577  100% 21% 100,000 $         - $                100,000 $           $                -   

1834 Storm Drain System Improvement  Ongoing  594,826            100% 100% 594,826            392,196            202,630                                -   

Totals 1,061,403 $      694,826 $         392,196 $         302,630 $         

 $                -   



Storm Drain Fee (Fund 535)

Storm Drain Fee

Since Inception Date Through June 30, 2025
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Parks Mitigation Fee (Fund 532)

FY 2023-24 Ending Fund Balance 43,767,479 $     

Fees Collected 1,508,002         

Interest Earned 1,468,464         

Expenditures (6,023,065)        

FY 2024-25 Ending Fund Balance 40,720,880 $     

Funds Accumulated in Current and Last 5 Years 40,720,880 $     

Funds Held Longer than 5 Years - $                

Projects Programmed for Impact Fees 19,038,676 $     

Project

 # Description

Project 

Status/

Estimated 

Completion 

Year

Total Project 

Appropriation All 

Funding Sources Funding Status

% Impact 

Fee Funded

Total Impact 

Fee 

Appropriation

Total Impact 

Fee 

Expenditures

Impact Fee 

Appropriation 

Remaining 

 FY 2024-25 

Impact Fee 

Expenditure 

3101 Park & Recreation Master Plan Ongoing 442,804 $                100% 84% 371,454 $         214,878 $         156,576 $          93,029 $          

3102 Facility Condition Assessment Update Ongoing 400,000                   100% 100% 400,000            -                   400,000             -                  

3126 Patrick Henry Community Art Center Ongoing 55,426                    100% 100% 55,426              55,426              -                    -                  

3127 Parkland Acquisition Ongoing 11,610,748              100% 85% 9,879,031         -                   9,879,031          -                  

3128 MFA Developer Reimbursement Project Ongoing 210,572                   100% 100% 210,572            -                   210,572             -                  

3130 Maywood ParkPlaygrnd Rehab Ongoing 2,337,382                89% 3% 80,760              -                   80,760               -                  

3133 Central Park Master Plan New Improvement 2027 5,690,904                100% 100% 5,690,904         540,068            5,150,836          278,307           

3136 Westwood Oaks Park Playground Rehabilitation 2025 3,570,800                100% 100% 3,570,800         3,234,618         336,182             339,740           

3181 Park Impact Fees Monitoring Project  Ongoing  2,091,182                100% 70% 1,462,914         1,269,000         193,914             132,101           

3183 Central Park Arbor Playground 2025 9,134,368                95% 48% 4,363,413         4,099,874         263,539             4,081,054        

3184 Montague Park Enhancement 2025 7,858,340                100% 100% 7,858,340         6,920,128         938,212             67,717             

3187 Bowers Roof Replacement Ongoing 1,466,934                100% 53% 780,000            -                   780,000             -                  

3195 Henry Schmit Park Playground Rehabilitation 2026 510,000                   100% 54% 275,000            275,000            -                    275,000           

3196 Central Park Aquatic Center Planning & Design 2026 10,254,931              100% 3% 358,000            358,000            -                    131,784           

3197 Parks Service Center Improvement 2028 1,035,000                100% 71% 735,000            85,946              649,054             85,634             

3199 Park&Rec Engineering Management Ongoing 1,780,129                100% 67% 1,196,689         1,196,689         -                    538,699           

Totals 58,449,520 $           37,288,303 $     18,249,627 $     19,038,676 $      6,023,065 $     



Parks Mitigation Fee (Fund 532)

Parks Mitigation Fee

Since Inception Date Through June 30, 2025
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Tasman East Specific Plan Infrastructure Impact Fee (Fund 541)

FY 2023-24 Ending Fund Balance 5,943,663 $       

Fees Collected -                   

Interest Earned 217,682            

Expenditures (27,793)             

FY 2024-25 Ending Fund Balance 6,133,552 $       

Funds Accumulated in Current and Last 5 Years 6,133,552 $       

Funds Held Longer than 5 Years - $                

Projects Programmed for Impact Fees 2,856,408 $       

Project 

# Description

Project 

Status

Total Project 

Appropriation 

All Funding 

Sources

Funding 

Status

% 

Impact 

Fee 

Funded 

Total Impact 

Fee 

Appropriation

Total Impact 

Fee 

Expenditures

Impact Fee 

Appropriation 

Remaining 

 FY 2024-25 

Impact Fee 

Expenditure 

4610 Tasman East Admin Study and Engineering  Ongoing 403,504 $         100% 97% 391,672 $         362,452 $         29,220 $            27,793 $          

4611 Tasman East Developer Reimbursement Project Ongoing 4,598,904         100% 100% 4,598,904         1,771,716         2,827,188          -                  

Totals  $     5,002,408   $     4,990,576  $     2,134,168  $      2,856,408   $         27,793 



Tasman East Specific Plan Infrastructure Impact Fee (Fund 541)

Affordable Housing Fee

Since Inception Date Through June 30, 2025
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City of Santa Clara

Summary of Local Agency Improvement Fees

(AB 1600 Development Impact Fees)

Report for Fiscal Year Ended June 30, 2025

Affordable Housing Fee (Fund 565)

FY 2023-24 Ending Fund Balance 1,590,720 $       

Fees Collected 3,479,128         

Prior period Adjustment 4,944,484         

Interest Earned 394,430            

Expenditures -                   

FY 2024-25 Ending Fund Balance 10,408,762 $     

Funds Accumulated in Current and Last 5 Years 10,408,762 $     

Funds Held Longer than 5 Years - $                

Projects Programmed for Impact Fees 4,944,484 $       

Project 

# Description Project Status

Total Project 

Appropriation 

All Funding 

Sources

Funding 

Status

% Impact Fee 

Funded 

Total Impact 

Fee 

Appropriation

Total Impact 

Fee 

Expenditures

Impact Fee 

Appropriation 

Remaining 

16506

 Civic Center    Ongoing   $     4,944,484  100% 100%         4,944,484   $                -    $      4,944,484 



Affordable Housing Fee (Fund 565)

Affordable Housing Fee

Since Inception Date Through June 30, 2025
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